Process Report

WHAT THIS NEEDS TO INCLUDE:
group communication, task allocation, progress tracking and milestones

Organisational Structure

Structure:

(Make this into a tree describing the hierarchy of sub teams with sub tasks. Each team determines their individual tasks and then writes those goals/milestones on the Trello. Task completion is kept in check by other teams and by the product manager who checks in on each sub team. Product manager defines general goals the team will strive to.)
- Product
  - Hardware
    - Electronics
    - Robot Design
  - Software
    - Vision
    - Strategy
    - Communication/Software/Firmware
  - Management

A further breakdown of the sub teams and a summary of its work is below: (NOTE: list format is for note-taking only)

- Hardware:
* Electronics:

- Software:
* Vision:
+ Pre-processing:
- (proof of concept)
- Max-Pooling
- Decrease image ratio to speed up pooling
* Strategy:
+ Machine Learning:
- (proof of concept)
- Reinforcement Neural Networks
  - 3 NNs for each task (drive, shoot, defend) and a master NN
+ Deterministic:
- (proof of concept)
* Communication/Software/Firmware:

- Management:
* Final Product:

- Assignment of tasks:

- Assessment of task completion:

Communication Mechanism (Interaction between members)

So far, the three main channels of communication between members of the group have been a facebook group chat, the project management web site Trello and regular group meetings. Each of these is used for a different purpose as described below.

The Facebook chat is used for discussing and sharing ideas with each other.

As mentioned above, the group was divided into two sub-groups – hardware and software. Each of these was then divided again into more specific areas and each group member was assigned to one or more areas. We created a board in Trello for each area. Members of each area use their Trello board to log current goals and their deadlines and the tasks that must be undertaken to accomplish them.

At the weekly group meetings, members of each area share with the group the progress they have made since the last meeting, and whether they have met their deadlines listed on Trello. By presenting their progress to the team, it is ensured that each group remains accountable. Also, it ensures that each member gets a good idea of the overall progress the group has made.

'democracy'

Risk Assessment

Milestone/Plan

- Week 0 (18th – 24th):
  - Create Facebook group for communication
  - Organise Trello for tracking progress and managing
  - Got the equipment and looked at it and tried to get electronics working
    - Set up robot communication and Arduino
    - Test motors
    - Started design analysis
  - Research into previous RoboCup designs concerning drive systems, kickers, etc.
    - Analysis of a good approach
  - Meeting #1:
    - Determine organisational structure and who will be working in which sub-teams
    - Created goal to have Fred robot and its software completed and driving for the 29th of January. This would give us 3 buffer days to test the system. Building Fred's system gives us a rough idea of how everything works together and we can start from this general perspective to break down the individual tasks and improve them.
- Week 1 (25th – 31st):
  - Focus was on building a robot and not on software development because Fred's codebase was functioning.
  - FRED 1.0 made on the 25th and driving the same day:
    - Analysis:
      - driving is horrible, would keep spinning and wouldn't move any dedicated point/area
      - NOTE: come up with numerical stuff
      - No grabber or kicker, this is important to WIN the friendly and get a all 5 points
  - DIAGONAL 1.0 on the 26th:
    - Reason: Fred's chassis does not allow for room to place a grabber and kicker that is not a crappy propeller
    - Design is based on rotating the wheel layout by 45dgs to open up the front of the robot and add a kicker. To do this we must use omni wheels to allow for diagonal driving. This would also require editing Fred's code (which isn't hard)
    - The focus of this design was to create a modular robot that was easy to customise and edit (e.g. add new kickers, grabbers, etc.)
      - Kickers:
        - Rubber band shooter: TODO
        - Spinner w/ Grabber: TODO
    - Testing:
      - Originally the robot wasn't strong enough to move with raw motor power. We added gearing first from 1:2, then 1:3 to increase the strength, this proportionally decreased the speed. The robot was able to drive, but not fast.
      - The largest portion of the weight was in the centre of the chassis, this caused the wheels to bend outward on the robot because it lacked structural support. This was another factor that slowed down the driving and made it erratic. We attempted to fix this but instead scrapped the design.
  - 2 NEW DEISGNS on 27th/28th
    - Divided the team into two, to come up with two different designs to prove which was a better approach: a Fred-style robot with weaker grey motors or improve the diagonal robot by using the more powerful white/orange motors
    - FRED – NEW 1.1 on 27th/28th:
      - The problem with Fred was that its chassis was too wide. We decided to move the motors inwards to make room in front of the wheels for a kicker/grabber
    - DIAGONAL 1.1 on 27th/28th:
- Week 2 (1st – 7th):
- Week 3 (8th – 14th):
- ….

Contingency Planning (Future Planning)